COFFERAI.COM

Financial Research & Analysis Platform

Developer Implementation Plan

Version 1.0  |  April 2026

Prepared by Jon Anderson

CONFIDENTIAL — FOR DEVELOPER HANDOFF ONLY

# 1. Project Overview & Objectives

## 1.1 Purpose

cofferai.com is a personal financial research and analysis portfolio website. Its primary audience is hiring managers, managing directors, and senior bankers at investment banks, private credit firms, venture capital funds, and advisory firms. The site must demonstrate institutional-quality analytical capability through rigorous, transparent, and well-structured financial research across multiple asset classes and entity types.

This is not a media company, newsletter business, or SaaS product. It is a professional portfolio that happens to take the form of a research site. Every design and technical decision should optimize for credibility, analytical rigor, and ease of content consumption by sophisticated finance professionals.

## 1.2 Target Audience Profiles

- Primary: Investment banking MDs, Directors, VPs, and Associates evaluating the site owner as a candidate

- Secondary: Private credit and venture capital professionals who may encounter the site via networking or application materials

- Tertiary: Other financial analysts, students, or investors who discover the content organically

## 1.3 Success Criteria

The site succeeds if a senior banker can land on any analysis page, read it for 3–5 minutes, and conclude: “This person thinks like an analyst and can do the work.” Design, speed, and structure must reinforce that impression — not distract from it.

## 1.4 Scope of This Document

This document contains every specification needed to build the complete site from scratch. It covers: technology stack and architecture, design system and visual specifications, complete page-by-page layouts, data models and content schemas, component library, SEO and performance requirements, deployment and hosting, and a phased delivery timeline with acceptance criteria. No ambiguity has been left for developer interpretation. Where a decision could go multiple ways, this document makes the call.

# 2. Technology Stack & Architecture

## 2.1 Framework

| Component | Technology | Rationale |
| --- | --- | --- |
| Framework | Next.js 14+ (App Router) | Server-side rendering for SEO, file-based routing, React Server Components for performance |
| Language | TypeScript (strict mode) | Type safety across all components and data models |
| Styling | Tailwind CSS 3.x + custom CSS variables | Utility-first for rapid development; CSS variables for the design token system |
| Content | MDX (Markdown + JSX) | Enables rich content authoring with embedded interactive components (charts, tables, models) |
| Content Management | File-based MDX in /content directory | Git-versioned content; no CMS dependency; developer deploys new analyses via git push |
| Charts | Recharts (MIT license) | React-native charting; MIT-licensed; sufficient for financial visualizations |
| Spreadsheet Hosting | Static file serving from /public/models/ | XLSX files served directly; no backend processing needed |
| Deployment | Vercel (Pro plan, $20/month) | Native Next.js support, edge network, automatic HTTPS, preview deploys |
| Domain DNS | Cloudflare (free plan) | DDoS protection, fast DNS, email routing |
| Analytics | Plausible Analytics ($9/month) | Privacy-first, no cookie banner needed, simple dashboard |
| Email | Cloudflare Email Routing (free) | Forward contact@cofferai.com to personal inbox |

## 2.2 Project Structure

The developer must follow this exact directory structure:

cofferai/

├─ app/                          # Next.js App Router

│   ├─ layout.tsx                 # Root layout (nav + footer)

│   ├─ page.tsx                   # Homepage

│   ├─ about/page.tsx             # About page

│   ├─ methodology/page.tsx       # Methodology page

│   ├─ disclaimer/page.tsx        # Legal disclaimer

│   ├─ research/                  # Research hub

│   │   ├─ page.tsx               # All research index

│   │   ├─ [slug]/page.tsx        # Individual analysis

│   ├─ companies/                 # Company index

│   │   ├─ page.tsx               # Browsable company list

│   │   ├─ [ticker]/page.tsx      # Company profile page

│   ├─ funds/                     # Fund analysis section

│   │   ├─ page.tsx               # Fund index

│   │   ├─ [slug]/page.tsx        # Individual fund analysis

│   ├─ startups/                  # Startup analysis section

│   │   ├─ page.tsx               # Startup index

│   │   ├─ [slug]/page.tsx        # Individual startup analysis

│   ├─ models/page.tsx            # Downloadable models library

│   ├─ api/search/route.ts        # Search API endpoint

├─ components/                    # Reusable UI components

├─ content/                       # MDX content files

│   ├─ research/                  # Deep dive MDX files

│   ├─ funds/                     # Fund analysis MDX files

│   ├─ startups/                  # Startup analysis MDX files

├─ lib/                           # Utility functions

├─ public/                        # Static assets

│   ├─ models/                    # XLSX downloads

│   ├─ images/                    # Images and logos

├─ styles/                        # Global CSS + variables

├─ types/                         # TypeScript type definitions

## 2.3 Key Dependencies (package.json)

| Package | Version | Purpose |
| --- | --- | --- |
| next | ^14.2 | Framework |
| react / react-dom | ^18.3 | UI library |
| typescript | ^5.4 | Type checking |
| tailwindcss | ^3.4 | Styling |
| @next/mdx | ^14.2 | MDX processing |
| @mdx-js/react | ^3.0 | MDX React runtime |
| gray-matter | ^4.0 | Frontmatter parsing for MDX files |
| recharts | ^2.12 | Charts and data visualization |
| reading-time | ^1.5 | Estimated read time for articles |
| fuse.js | ^7.0 | Client-side fuzzy search |
| date-fns | ^3.6 | Date formatting |
| lucide-react | ^0.383 | Icon library |
| @vercel/analytics | ^1.2 | Vercel analytics integration |

Do not install any additional packages without explicit approval. No headless CMS, no database, no authentication library, no email service SDK.

# 3. Design System & Visual Specifications

## 3.1 Design Philosophy

The visual identity must evoke a premium institutional research publication — not a tech startup, not a blog, not a newsletter. Think: the design language of a Goldman Sachs research PDF crossed with the clean digital reading experience of the Financial Times or The Economist. The aesthetic is: authoritative, minimal, text-forward, with restrained use of color to highlight data.

## 3.2 Color Palette

Define these as CSS custom properties in globals.css. Every color in the site must reference these tokens. No hardcoded hex values anywhere in component code.

| Token Name | Hex Value | Usage |
| --- | --- | --- |
| --color-bg-primary | #FAFAF8 | Page background (warm off-white, not stark white) |
| --color-bg-secondary | #F2F1ED | Card backgrounds, sidebar, code blocks |
| --color-bg-tertiary | #E8E7E3 | Table header backgrounds, hover states |
| --color-bg-dark | #1B2A4A | Dark sections (hero, footer, callout bars) |
| --color-text-primary | #1A1A1A | Body text, headings |
| --color-text-secondary | #4A4A4A | Subheadings, secondary labels |
| --color-text-muted | #7A7A7A | Dates, metadata, captions |
| --color-text-inverse | #FAFAF8 | Text on dark backgrounds |
| --color-accent-blue | #2A4A7F | Primary links, active states, key data highlights |
| --color-accent-blue-light | #3B6CB5 | Link hover state |
| --color-accent-green | #2D6A4F | Positive values, bull case indicators |
| --color-accent-red | #9B2226 | Negative values, bear case indicators, risk flags |
| --color-accent-amber | #B8860B | Caution indicators, neutral/base case |
| --color-border-light | #E0DFD9 | Card borders, table dividers |
| --color-border-dark | #C5C4BF | Active borders, input focus |

## 3.3 Typography

Load via Google Fonts. Two font families only. No system fonts, no fallback stacks visible to the user.

| Role | Font Family | Weight | Size | Line Height | Letter Spacing |
| --- | --- | --- | --- | --- | --- |
| Display / H1 | EB Garamond | 700 | 42px / 2.625rem | 1.2 | -0.01em |
| H2 Section Head | EB Garamond | 600 | 30px / 1.875rem | 1.25 | -0.005em |
| H3 Subsection | EB Garamond | 600 | 22px / 1.375rem | 1.3 | 0 |
| Body Text | IBM Plex Sans | 400 | 17px / 1.0625rem | 1.7 | 0.01em |
| Body Bold | IBM Plex Sans | 600 | 17px / 1.0625rem | 1.7 | 0.01em |
| Data / Numbers | IBM Plex Mono | 400 | 15px / 0.9375rem | 1.5 | 0.02em |
| Caption / Meta | IBM Plex Sans | 400 | 13px / 0.8125rem | 1.5 | 0.02em |
| Nav Links | IBM Plex Sans | 500 | 15px / 0.9375rem | 1 | 0.04em |
| Button Text | IBM Plex Sans | 600 | 14px / 0.875rem | 1 | 0.05em |

## 3.4 Spacing & Layout Grid

- Base spacing unit: 4px. All spacing values must be multiples of 4.

- Content max-width: 720px for article body text (optimal reading width).

- Page max-width: 1200px for index pages and the homepage.

- Section padding (vertical): 80px top / 80px bottom on desktop; 48px on mobile.

- Card padding: 24px on desktop; 16px on mobile.

- Breakpoints: 640px (sm), 768px (md), 1024px (lg), 1280px (xl).

- Gutter: 24px between grid columns on desktop; 16px on mobile.

## 3.5 Component-Level Design Tokens

### 3.5.1 Cards

- Background: var(--color-bg-secondary)

- Border: 1px solid var(--color-border-light)

- Border radius: 2px (sharp, not rounded — institutional feel)

- Box shadow: none by default; on hover: 0 2px 8px rgba(0,0,0,0.06)

- Transition: box-shadow 200ms ease, border-color 200ms ease

- Hover border: var(--color-border-dark)

### 3.5.2 Buttons

- Primary: bg var(--color-bg-dark), text var(--color-text-inverse), padding 12px 24px, border-radius 2px, uppercase letter-spacing 0.08em

- Secondary: bg transparent, border 1px solid var(--color-border-dark), text var(--color-text-primary), same padding and radius

- Ghost: bg transparent, no border, text var(--color-accent-blue), underline on hover

### 3.5.3 Tables (Financial Data)

- Header row: bg var(--color-bg-tertiary), font-weight 600, uppercase, font-size 12px, letter-spacing 0.06em

- Body rows: alternating bg transparent / var(--color-bg-secondary)

- Cell padding: 10px 16px

- Number alignment: right-aligned, IBM Plex Mono

- Positive values: var(--color-accent-green)

- Negative values: var(--color-accent-red) with parentheses, not minus signs. Example: (12.4%) not -12.4%

- Border: 1px solid var(--color-border-light) between rows; no vertical borders except outer edge

### 3.5.4 Tags / Badges

- Background: var(--color-bg-tertiary), padding 4px 10px, border-radius 2px

- Text: 11px uppercase, IBM Plex Sans weight 600, letter-spacing 0.06em, color var(--color-text-secondary)

- Categories: Sector, Theme, Analysis Type, Risk Level

# 4. Content Data Models & MDX Schema

## 4.1 Research Analysis (Public Companies)

Every MDX file in /content/research/ must include this exact frontmatter schema. The developer must build TypeScript types that enforce this schema at build time. If any required field is missing, the build should fail with a descriptive error.

---

# REQUIRED FIELDS

title: "Hercules Capital — BDC Market Leader Valuation"

slug: "hercules-capital-bdc-valuation"

company: "Hercules Capital"

ticker: "HTGC"

exchange: "NYSE"

sector: "Financials"

industry: "Business Development Companies"

analysisType: "deep-dive"   # deep-dive | earnings-update | method-note

date: "2026-04-10"

dataAsOf: "2026-03-31"

author: "Jon Anderson"

readingTime: 18              # minutes, auto-calculated but overridable

status: "published"          # draft | published

# VALUATION SUMMARY (displayed in header card)

valuation:

currentPrice: 19.42

currency: "USD"

bearCase: 14.50

baseCase: 21.00

bullCase: 27.00

methodology: "Dividend Discount + NAV"  # free text

# HOLDINGS DISCLOSURE (always required)

disclosure: "No position. No compensation received."

# TAXONOMY TAGS

tags:

- "BDC"

- "Private Credit"

- "Yield"

- "Venture Lending"

# MODEL DOWNLOAD (optional)

model:

filename: "HTGC_Model_v1.2.xlsx"

version: "1.2"

lastUpdated: "2026-04-10"

---

## 4.2 Fund Analysis Schema

MDX files in /content/funds/ use a different frontmatter structure optimized for fund-level analysis (PE funds, VC funds, credit funds, hedge funds):

---

title: "Union Square Ventures 2004 Fund — Vintage Performance Analysis"

slug: "usv-2004-fund-analysis"

fundName: "Union Square Ventures"

fundVintage: 2004

fundType: "Venture Capital"    # VC | PE | Credit | Hedge | Real Estate

aum: "$125M"                   # fund size at close

gp: "Union Square Ventures"

analysisType: "fund-deep-dive"  # fund-deep-dive | fund-update | fund-comparison

date: "2026-05-01"

author: "Jon Anderson"

status: "published"

disclosure: "No position in any USV fund or portfolio company."

# FUND METRICS (displayed in header card)

metrics:

grossMoic: 18.7

netMoic: 11.2

grossIrr: "62%"

netIrr: "41%"

dpi: 8.4

tvpi: 11.2

vintageQuartile: "Top Decile"

tags:

- "VC"

- "Vintage Analysis"

- "Early Stage"

- "Web 2.0"

---

## 4.3 Startup Analysis Schema

MDX files in /content/startups/ for private company and startup analyses:

---

title: "Stripe — Payments Infrastructure Dominance"

slug: "stripe-payments-analysis"

company: "Stripe"

stage: "Late Stage / Pre-IPO"  # Pre-Seed | Seed | Series A-F | Late Stage | Pre-IPO

sector: "Fintech"

lastValuation: "$50B (2025 409A)"

totalRaised: "$8.7B"

founded: 2010

hq: "San Francisco, CA"

analysisType: "startup-deep-dive"

date: "2026-05-15"

author: "Jon Anderson"

status: "published"

disclosure: "No position."

# KEY METRICS

metrics:

revenue: "$20B+ (est. 2025)"

revenueGrowth: "20% YoY"

tpv: "$1T+"

employees: "~8,000"

tags:

- "Fintech"

- "Payments"

- "Pre-IPO"

- "Infrastructure"

---

## 4.4 TypeScript Type Definitions

Create these types in /types/content.ts. The build pipeline must validate every MDX frontmatter against these types:

// /types/content.ts

export type AnalysisType = 'deep-dive' | 'earnings-update' | 'method-note';

export type FundAnalysisType = 'fund-deep-dive' | 'fund-update' | 'fund-comparison';

export type StartupAnalysisType = 'startup-deep-dive' | 'startup-update';

export type FundType = 'VC' | 'PE' | 'Credit' | 'Hedge' | 'Real Estate';

export type ContentStatus = 'draft' | 'published';

export interface ValuationSummary {

currentPrice: number;

currency: string;

bearCase: number;

baseCase: number;

bullCase: number;

methodology: string;

}

export interface ResearchPost { ... } // all fields from 4.1

export interface FundPost { ... }     // all fields from 4.2

export interface StartupPost { ... }  // all fields from 4.3

# 5. Page-by-Page Specifications

## 5.1 Global Layout (layout.tsx)

### 5.1.1 Navigation Bar

Fixed to top of viewport. Height: 64px. Background: var(--color-bg-primary) with bottom border 1px solid var(--color-border-light). On scroll past 20px, add subtle box-shadow: 0 1px 4px rgba(0,0,0,0.04).

Left side: Site wordmark “cofferai” in EB Garamond, 22px, weight 700, color var(--color-text-primary). The “.com” is omitted from the nav wordmark. Clicking it navigates to homepage.

Right side navigation links (desktop, left to right): Research, Companies, Funds, Startups, Models, About. Each link uses Nav Links typography spec (IBM Plex Sans, 15px, weight 500, uppercase, 0.04em spacing). Color: var(--color-text-secondary). Hover: var(--color-text-primary). Active page: var(--color-text-primary) with a 2px bottom border in var(--color-accent-blue).

Mobile (below 768px): Replace right-side links with a hamburger icon (three horizontal lines, 24px, Lucide “Menu” icon). On tap, open a full-screen overlay with links stacked vertically, centered, 24px font size, 48px vertical spacing between links. Close icon (“X”) in top-right corner. Background: var(--color-bg-primary). Animate in with 200ms fade + slide from right.

### 5.1.2 Footer

Background: var(--color-bg-dark). Text: var(--color-text-inverse). Padding: 64px top, 40px bottom. Max-width 1200px centered.

Three-column layout on desktop (single column stacked on mobile):

- Column 1 — Brand: “cofferai” wordmark + one-line tagline: “Independent financial research and analysis.”

- Column 2 — Navigation: Research, Companies, Funds, Startups, Models, About, Methodology

- Column 3 — Legal: Disclaimer, Privacy Policy, Contact (mailto link to contact@cofferai.com)

Below columns: horizontal rule (1px, rgba(255,255,255,0.15)) then copyright line: “© 2026 cofferai.com. All analysis reflects personal views. Not investment advice.” in Caption typography, color rgba(255,255,255,0.5).

## 5.2 Homepage (/)

### 5.2.1 Hero Section

Full-width section. Background: var(--color-bg-dark). Height: auto, padding 100px top, 80px bottom. Content centered, max-width 800px.

- Headline: “Company Research & Financial Analysis” — EB Garamond, 52px on desktop / 36px mobile, weight 700, color var(--color-text-inverse), centered.

- Subheadline: “Rigorous, transparent analysis. Every claim sourced to filings. Every model downloadable.” — IBM Plex Sans, 19px, weight 400, color rgba(255,255,255,0.7), centered, max-width 600px, margin 0 auto.

- CTA Row: Two buttons, centered, 16px gap. Primary button: “Read Latest Research” linking to /research. Secondary button (ghost style, white border): “View Methodology” linking to /methodology.

### 5.2.2 Content Sections Below Hero

Each section below has consistent layout: section title (H2), brief description paragraph, and a grid of content cards. Vertical spacing between sections: 80px. Background alternates: var(--color-bg-primary) then var(--color-bg-secondary).

Section A — Latest Research: Grid of the 3 most recent published analyses (any type: company, fund, or startup). Each card shows: analysis type badge, title, company/fund name, date, one-line excerpt (first 160 chars of body), and reading time. 3-column grid on desktop, single column on mobile. “View All Research →” link below grid.

Section B — By Category: Three large cards side by side, one per content type: “Public Companies” (links to /research), “Funds” (links to /funds), “Startups” (links to /startups). Each card: icon (Lucide: Building2, PieChart, Rocket), title, count of published analyses (“4 analyses”), brief description, arrow link. Card height: equal across row.

Section C — Downloadable Models: Horizontal scrollable row of model cards (or 3-column grid if 3+ models exist). Each card: filename, associated company/fund, version, last updated date, file size, download icon. Link to /models page at end.

Section D — About Callout: Full-width bar, bg var(--color-bg-secondary). Left side: 2–3 sentence intro paragraph about the site’s purpose. Right side: link to /about and link to /methodology. This section establishes the “why” immediately.

## 5.3 Research Index Page (/research)

Page title: “Research” (H1). Subtitle: “Deep dives, earnings updates, and methodology notes on public companies.”

### 5.3.1 Filter Bar

Sticky below the nav bar. Background: var(--color-bg-primary) with bottom border. Contains:

- Search input: Left-aligned. Placeholder: “Search by company, ticker, or keyword...” Width: 320px. Icon: Lucide “Search”. Uses Fuse.js for client-side fuzzy matching against title, company, ticker, tags.

- Sector dropdown: “All Sectors” default. Options populated dynamically from all published posts’ sector values.

- Analysis type toggle: Three pill buttons: “All” | “Deep Dives” | “Earnings Updates” | “Method Notes”. Default: All.

- Sort: Dropdown, right-aligned: “Newest First” (default) | “Oldest First” | “Company A–Z”.

### 5.3.2 Results Grid

2-column grid on desktop (lg+), single column on mobile. Each card:

- Top: Analysis type badge (styled tag) + sector badge

- Title: H3, EB Garamond, linked to the analysis page

- Company + Ticker: IBM Plex Sans, weight 500, var(--color-text-secondary)

- Date + Reading Time: Caption typography, muted

- Excerpt: First 200 characters of the MDX body content, truncated with ellipsis

- Valuation summary bar (for deep dives only): horizontal bar showing Bear | Base | Bull values with the current price marked as a dot on the range. Use var(--color-accent-red), var(--color-accent-amber), var(--color-accent-green). Height: 6px. Width: 100%.

- Bottom row: tag pills for the first 3 tags

If zero results match filters, show: “No analyses match your filters.” centered, muted text, with a “Clear filters” button.

## 5.4 Individual Analysis Page (/research/[slug])

This is the most important page on the entire site. It must be meticulously designed. It is the page a hiring manager will actually read.

### 5.4.1 Header Block

Full-width background: var(--color-bg-dark). Padding: 64px top, 48px bottom. White text.

- Top row: Analysis type badge (pill, border 1px white, white text) + sector badge

- Title: EB Garamond, 40px desktop / 28px mobile, weight 700, white

- Metadata row: Company | Ticker:Exchange | Date Published | Data as of [date] | [X] min read. All in IBM Plex Sans 14px, rgba(255,255,255,0.65).

- Disclosure bar: Below metadata. Background rgba(255,255,255,0.08). Padding 12px 16px. Border-radius 2px. Icon: Lucide “AlertCircle”. Text: the disclosure string from frontmatter. Font: 13px, rgba(255,255,255,0.6).

### 5.4.2 Valuation Summary Card (for deep dives)

Positioned immediately below the header block, overlapping it by 24px (negative margin). Background: var(--color-bg-primary). Border: 1px solid var(--color-border-light). Box-shadow: 0 4px 16px rgba(0,0,0,0.08). Padding: 24px 32px. Max-width: 720px. Centered.

Contents:

- Label: “VALUATION SUMMARY” in 11px uppercase IBM Plex Sans, var(--color-text-muted)

- Price range visualization: A horizontal bar (height 8px, border-radius 4px) showing the bear-to-bull range. Bear section: var(--color-accent-red). Base section: var(--color-accent-amber). Bull section: var(--color-accent-green). Current price marked with a vertical line and label above it. Below the bar: three columns showing Bear ($XX.XX), Base ($XX.XX), Bull ($XX.XX) with labels.

- Methodology label: Below price range: “Methodology: [methodology string]” in muted caption text.

- Model download button: If model exists in frontmatter, show a secondary button: “Download Model (XLSX)” with Lucide “Download” icon. Links to /models/[filename].

### 5.4.3 Article Body

Max-width: 720px centered. Typography: Body Text spec (IBM Plex Sans 17px). Generous paragraph spacing (margin-bottom: 28px between paragraphs).

The MDX content should support these embedded components:

- <ScenarioTable />: Renders a bear/base/bull scenario table with colored headers. Props: rows (array of {label, bear, base, bull}). Numbers right-aligned in Plex Mono.

- <FinancialTable />: Generic financial data table. Props: headers, rows, caption. Right-aligns numbers, uses parentheses for negatives, alternating row shading.

- <RevenueChart />: Recharts bar/line combo for revenue + margin trends. Props: data (array of {year, revenue, margin}), title.

- <SensitivityTable />: DCF sensitivity grid. Props: rowLabel, colLabel, rows, highlightCell. Highlights the base case cell.

- <Callout />: Highlighted box for key takeaways. Props: type (info | warning | insight), title, children. Styled with left border (4px) in appropriate accent color.

- <SourceLink />: Inline citation. Props: href, filing (e.g., '10-K'), date. Renders as a superscript number that links to the sources section.

### 5.4.4 Sidebar (Desktop Only, lg+)

On screens 1024px and wider, the article body shifts left within a max-width 1100px container. A 280px sidebar appears on the right, sticky (top: 100px). Contents:

- Table of Contents: Auto-generated from H2 headings in the MDX. Each link scrolls to the section. Active section highlighted with var(--color-accent-blue) left border.

- Key Metrics card: Compact card showing 4–6 key financial metrics from the frontmatter or first data table.

- Download Model: Persistent download button if model exists.

- Related Analyses: Up to 2 related posts (matched by shared tags), title + date only.

### 5.4.5 Sources Section

At the end of the article body. H2: “Sources & Filings.” Rendered as a numbered list. Each source: filing type, entity, date, hyperlink. Style: IBM Plex Sans 14px, var(--color-text-secondary).

## 5.5 Fund Analysis Page (/funds/[slug])

Same overall layout as /research/[slug] but with a different header card:

- Header block uses the same dark background treatment

- Metadata row shows: Fund Name | Vintage | Fund Type | AUM | GP

- Instead of the Valuation Summary Card, show a Fund Metrics Card with: Gross MOIC, Net MOIC, Gross IRR, Net IRR, DPI, TVPI, and Vintage Quartile. Each metric in its own labeled cell within a 2x4 grid. Green accent for top-quartile performance, neutral for median, red for below-median.

- Article body uses the same MDX component system

- Additional MDX component: <FundReturnsChart /> for J-curve or vintage year return visualization. Props: data (array of {year, nav, distributions, contributions}), title.

## 5.6 Startup Analysis Page (/startups/[slug])

Same layout pattern. Header card differences:

- Metadata row: Company | Stage | Sector | HQ | Founded [year]

- Instead of Valuation Summary, show a Startup Metrics Card: Last Valuation, Total Raised, Revenue (if estimated), Revenue Growth, TPV (if applicable), Employees. Use a 2x3 grid layout.

- Additional MDX component: <FundingTimeline /> showing funding rounds as a horizontal timeline. Props: rounds (array of {date, series, amount, valuation, leadInvestor}).

- Additional MDX component: <CompetitorMap /> showing a simple competitive positioning 2x2 matrix. Props: xLabel, yLabel, companies (array of {name, x, y}).

## 5.7 Companies Index (/companies)

Page title: “Companies.” Subtitle: “Every company analyzed on cofferai.com.”

A searchable, sortable table of all companies with published analyses:

| Column | Width | Content | Sort |
| --- | --- | --- | --- |
| Company | 30% | Company name, linked to latest analysis | A–Z |
| Ticker | 10% | Ticker symbol, Plex Mono | A–Z |
| Sector | 15% | Sector tag | A–Z |
| Analyses | 10% | Count of published analyses | Numeric |
| Latest | 15% | Date of most recent analysis | Date |
| Base Case | 20% | Base case valuation if available, else — | Numeric |

Clicking a company name goes to /companies/[ticker], which is a profile page showing: company header (name, ticker, sector, industry), a list of all analyses for that company (chronological, newest first, with type badges), and links to download all associated models.

## 5.8 Funds Index (/funds)

Same pattern as Companies. Table columns: Fund Name, GP, Vintage, Fund Type, AUM, Analysis Count, Latest Analysis Date. Filter by Fund Type dropdown. Links go to /funds/[slug].

## 5.9 Startups Index (/startups)

Same pattern. Table columns: Company, Stage, Sector, Last Valuation, Total Raised, Analysis Count, Latest Analysis Date. Filter by Stage and Sector. Links go to /startups/[slug].

## 5.10 Models Library (/models)

Page title: “Downloadable Models.” Subtitle: “Every financial model is open and auditable.”

A card grid (3 columns desktop, 1 mobile) of all XLSX files in /public/models/. Each card:

- Spreadsheet icon (Lucide “FileSpreadsheet”)

- Model filename as title

- Associated company/fund name

- Version number + last updated date

- File size (auto-detected at build time via Node.js fs)

- Download button (primary style, full width of card)

- Link to the associated analysis post

Models are served as static files from /public/models/. The build script should auto-generate a models manifest (JSON) by scanning the directory, reading file sizes, and matching filenames to MDX frontmatter.

## 5.11 About Page (/about)

Single-column layout, max-width 720px. Content:

- Professional photo placeholder: 200x200px square, border-radius 50%, centered. Show a gray placeholder circle with Lucide “User” icon until a real photo is provided.

- Name: “Jon Anderson” — H1

- One-line descriptor: “Columbia University Financial Economics. Independent research on credit markets, venture finance, and public equities.”

- Bio section (2–3 paragraphs): Placeholder text that the site owner will replace. Include the following placeholder topics: educational background, research interests, analytical approach, career interests.

- Links: LinkedIn icon + link (placeholder URL), Email icon + mailto:contact@cofferai.com

- Research interests list: Styled as horizontal tag pills: Private Credit, Business Development Companies, Venture Lending, Fund Finance, Fintech, Payments.

## 5.12 Methodology Page (/methodology)

Single-column, max-width 720px. This page explains the analytical framework used across all research. Sections:

- Sourcing Standards: How every claim traces to a primary source (SEC filings, earnings transcripts, company disclosures)

- Financial Model Construction: How historical financials are rebuilt, what adjustments are made (SBC, one-time charges, lease treatment), and how forecast assumptions are derived

- Valuation Framework: DCF methodology (WACC construction, terminal value approach), multiples methodology (peer selection criteria, normalization), and when alternative approaches are used (DDM for BDCs, NAV for REITs, SoTP for conglomerates)

- Scenario Construction: How bear/base/bull cases are built (not arbitrary; each tied to specific assumption changes)

- What Changes My Mind: The concept of thesis-breaking indicators and how they are tracked

This page content will be provided as MDX by the site owner. The developer builds the page shell and placeholder content.

## 5.13 Disclaimer Page (/disclaimer)

Legal page. Single-column, max-width 720px. Include these sections with placeholder text that the site owner will finalize:

- Not Investment Advice: All content is for informational and educational purposes only. Nothing on this site constitutes a recommendation to buy, sell, or hold any security.

- No Guarantee of Accuracy: While every effort is made to ensure accuracy, errors may occur. Forward-looking statements are estimates, not predictions.

- Conflicts & Holdings Disclosure Policy: Every analysis includes a disclosure of positions. The author may hold positions in securities discussed.

- Data Sources: Data sourced from SEC EDGAR, company filings, and public datasets. Market data subject to vendor terms.

- Copyright: Original analysis is copyright cofferai.com. Financial data sourced from public filings.

# 6. Component Library Specifications

Every reusable component lives in /components/. Below are the exact components to build, their props interfaces, and behavioral specs.

| Component | File | Props | Description |
| --- | --- | --- | --- |
| Navbar | Navbar.tsx | currentPath: string | Fixed top nav with responsive hamburger menu |
| Footer | Footer.tsx | (none) | Dark footer with 3-column layout |
| ResearchCard | ResearchCard.tsx | post: ResearchPost | Card for research index pages |
| FundCard | FundCard.tsx | post: FundPost | Card for fund index |
| StartupCard | StartupCard.tsx | post: StartupPost | Card for startup index |
| ValuationBar | ValuationBar.tsx | bear, base, bull, current: number | Horizontal bear/base/bull price range bar |
| FundMetricsCard | FundMetricsCard.tsx | metrics: FundMetrics | 2x4 grid of fund performance metrics |
| StartupMetricsCard | StartupMetricsCard.tsx | metrics: StartupMetrics | 2x3 grid of startup metrics |
| ScenarioTable | mdx/ScenarioTable.tsx | rows: ScenarioRow[] | Bear/base/bull scenario comparison table |
| FinancialTable | mdx/FinancialTable.tsx | headers, rows, caption | Generic financial data table with number formatting |
| SensitivityTable | mdx/SensitivityTable.tsx | rowLabel, colLabel, rows, highlightCell | DCF sensitivity matrix |
| RevenueChart | mdx/RevenueChart.tsx | data, title | Recharts bar+line for revenue/margins |
| FundReturnsChart | mdx/FundReturnsChart.tsx | data, title | J-curve / vintage returns viz |
| FundingTimeline | mdx/FundingTimeline.tsx | rounds: FundingRound[] | Horizontal funding round timeline |
| CompetitorMap | mdx/CompetitorMap.tsx | xLabel, yLabel, companies | 2x2 positioning matrix |
| Callout | mdx/Callout.tsx | type, title, children | Highlighted insight/warning box |
| SourceLink | mdx/SourceLink.tsx | href, filing, date | Superscript citation link |
| TagPill | TagPill.tsx | label: string | Tag badge component |
| SearchInput | SearchInput.tsx | value, onChange, placeholder | Styled search input with icon |
| FilterDropdown | FilterDropdown.tsx | options, value, onChange, label | Dropdown select for filters |
| ModelCard | ModelCard.tsx | model: ModelMeta | Download card for XLSX models |
| TableOfContents | TableOfContents.tsx | headings: TOCHeading[] | Sticky sidebar auto-generated TOC |
| MobileMenu | MobileMenu.tsx | isOpen, onClose | Full-screen mobile navigation overlay |

All components must be client components only where interactivity requires it (search, dropdowns, mobile menu, charts). Everything else should be React Server Components for optimal performance.

# 7. Search Implementation

## 7.1 Approach

Client-side search using Fuse.js. No server-side search endpoint needed for the MVP. At build time, generate a JSON search index at /public/search-index.json containing all published content metadata (title, slug, company/fund name, ticker, tags, sector, analysis type, excerpt, date, content type). The search component loads this JSON on mount and uses Fuse.js for fuzzy matching.

## 7.2 Fuse.js Configuration

const fuse = new Fuse(searchIndex, {

keys: [

{ name: 'title', weight: 0.3 },

{ name: 'company', weight: 0.25 },

{ name: 'ticker', weight: 0.2 },

{ name: 'tags', weight: 0.15 },

{ name: 'sector', weight: 0.1 },

],

threshold: 0.3,

includeScore: true,

});

## 7.3 Search UX

On the /research, /funds, and /startups index pages, the search input filters results in real-time (debounced 200ms). On the homepage, a search icon in the nav opens a modal search overlay (Cmd+K / Ctrl+K keyboard shortcut) that searches across all content types and groups results by type. Each result shows: content type icon, title, company/fund name, and date. Clicking a result navigates to the analysis page.

# 8. SEO, Performance & Accessibility

## 8.1 Meta Tags

Every page must have:

- Unique <title> tag: [Page-specific title] | cofferai.com

- Meta description: Unique per page, max 160 characters

- Open Graph tags: og:title, og:description, og:type (article for analyses, website for index pages), og:url, og:image (auto-generated or default)

- Twitter card tags: twitter:card (summary_large_image), twitter:title, twitter:description

- Canonical URL on every page

## 8.2 Structured Data (JSON-LD)

On every analysis page, inject JSON-LD structured data for Article schema: headline, author, datePublished, dateModified, description, publisher (cofferai.com). This improves search engine understanding of the content.

## 8.3 Performance Targets

| Metric | Target | How to Achieve |
| --- | --- | --- |
| Lighthouse Performance | >95 | Static generation, optimized images, minimal JS bundle |
| First Contentful Paint | <1.0s | Server-side rendering, font preloading |
| Largest Contentful Paint | <1.5s | Optimize hero text rendering, avoid layout shifts |
| Cumulative Layout Shift | <0.05 | Set explicit dimensions on all media, font-display: swap |
| Total Blocking Time | <100ms | Lazy-load charts, defer non-critical JS |
| Bundle size (JS) | <150KB gzipped | Tree-shake, code-split chart library per page |

## 8.4 Accessibility Requirements

- WCAG 2.1 AA compliance minimum

- All interactive elements keyboard-navigable

- Color contrast ratio 4.5:1 minimum for all text

- All charts must have a visually hidden data table alternative (sr-only)

- Proper heading hierarchy (no skipping levels)

- Alt text on all images

- Focus indicators visible on all interactive elements

- Mobile tap targets minimum 44x44px

# 9. Deployment & Infrastructure

## 9.1 Vercel Configuration

- Connect GitHub repository to Vercel project

- Production branch: main

- Preview deploys: enabled for all pull requests

- Build command: next build

- Output directory: .next

- Node.js version: 20.x

- Environment variables: NEXT_PUBLIC_SITE_URL=https://cofferai.com, NEXT_PUBLIC_PLAUSIBLE_DOMAIN=cofferai.com

## 9.2 Cloudflare DNS Configuration

- Add CNAME record: cofferai.com → cname.vercel-dns.com

- Add CNAME record: www.cofferai.com → cname.vercel-dns.com

- Enable Cloudflare proxy (orange cloud) for DDoS protection

- SSL/TLS mode: Full (strict)

- Enable HSTS with 6-month max-age after confirming HTTPS works correctly

- Set up Cloudflare Email Routing: contact@cofferai.com → personal email

## 9.3 Email Authentication DNS Records

- SPF: TXT record on cofferai.com: v=spf1 include:_spf.mx.cloudflare.net ~all

- DKIM: Follow Cloudflare Email Routing setup; DKIM key will be provided

- DMARC: TXT record on _dmarc.cofferai.com: v=DMARC1; p=quarantine; rua=mailto:contact@cofferai.com

## 9.4 Content Publishing Workflow

- Site owner writes MDX file with required frontmatter and places XLSX model in /public/models/

- Site owner commits to a feature branch and pushes to GitHub

- Vercel creates a preview deploy; site owner reviews at preview URL

- Site owner merges to main; Vercel auto-deploys to production

- Search index is auto-regenerated at build time

# 10. Phased Delivery Timeline

## 10.1 Phase 1 — Foundation (Days 1–10)

Deliverables: Project scaffold, design system implementation, global layout (nav + footer), homepage, disclaimer page. All design tokens, typography, and color variables implemented. Mobile responsive.

Acceptance criteria: Homepage renders correctly on desktop and mobile. Nav links work. Footer displays correctly. All CSS variables are defined and used consistently. Lighthouse performance score >90 on homepage.

## 10.2 Phase 2 — Content System (Days 11–20)

Deliverables: MDX pipeline for all three content types (research, funds, startups). TypeScript validation of frontmatter. All MDX components built and functional: ScenarioTable, FinancialTable, RevenueChart, SensitivityTable, Callout, SourceLink. Individual analysis page template for /research/[slug] with header block, valuation card, sidebar, article body.

Acceptance criteria: A sample MDX file with all components renders correctly. Frontmatter validation catches missing fields. Charts render with sample data. Sidebar table of contents auto-generates from headings.

## 10.3 Phase 3 — Index Pages & Navigation (Days 21–30)

Deliverables: /research index page with filter bar and search. /companies index page with sortable table. /funds index and /funds/[slug] template. /startups index and /startups/[slug] template. /models library page. Search overlay (Cmd+K). About and Methodology page shells.

Acceptance criteria: Filters and search work correctly across all index pages. Company profile pages aggregate all analyses. Models auto-populate from /public/models/ directory. Search overlay returns results from all content types.

## 10.4 Phase 4 — Polish & Deploy (Days 31–38)

Deliverables: Performance optimization (lazy loading, code splitting, image optimization). SEO meta tags and JSON-LD on all pages. Accessibility audit and fixes. Vercel deployment. DNS configuration. Email routing. Final cross-browser testing (Chrome, Safari, Firefox, mobile Safari, mobile Chrome).

Acceptance criteria: Lighthouse scores >95 on all pages. WCAG 2.1 AA compliance verified. Site live at cofferai.com with HTTPS. Email forwarding functional. All pages render correctly across all target browsers.

# 11. Sample Content for Development & Testing

## 11.1 Required Seed Content

The developer must create sample MDX files with realistic financial content to test every component and page template. Create the following placeholder analyses:

- Public Company Deep Dive: Hercules Capital (HTGC). Sector: Financials. Industry: BDCs. Include sample scenario table with 3 scenarios, a revenue chart with 5 years of data, a sensitivity table, and at least 3 source citations. Model file: HTGC_Model_v1.0.xlsx (can be empty but must exist).

- Public Company Earnings Update: Ares Capital (ARCC). Sector: Financials. Short-form update with 2 callout boxes and 1 financial table.

- Method Note: “How I Model BDC Net Investment Income.” No company-specific frontmatter. Tags: Methodology, BDC, Income.

- Fund Analysis: Union Square Ventures 2004 Fund. Include fund metrics, J-curve chart with sample data, and funding timeline for 3 portfolio companies.

- Startup Analysis: Stripe (pre-IPO). Include startup metrics card, competitive positioning map with 4 competitors, and funding timeline showing Series A through latest round.

Each sample file must exercise every MDX component at least once across the full set. The site owner will replace this content with real analyses, but the samples must be structurally complete and visually realistic.

## 11.2 Sample Data for Charts

All chart components must render with realistic-looking sample data. Do not use obviously fake numbers like [1, 2, 3, 4, 5]. Use plausible financial figures. For example, a BDC revenue chart might show: 2021: $312M, 2022: $389M, 2023: $421M, 2024: $478M, 2025E: $515M.

# 12. Explicit Non-Requirements

The following features are explicitly out of scope. Do not build any of these:

- Authentication / user accounts: No login, no sign-up, no user profiles

- Newsletter / email subscription: No email capture forms, no Mailchimp/Sendgrid integration

- Comments or discussion: No comment system of any kind

- Paywall or subscriptions: All content is free and publicly accessible

- CMS admin panel: Content is managed via Git, not a web UI

- Database: No Postgres, no Supabase, no Firebase. All data is file-based

- API endpoints: No public API beyond the internal search index

- Real-time data feeds: No live stock prices, no WebSocket connections

- Social sharing buttons: No Facebook/Twitter/LinkedIn share widgets

- Dark mode: Single theme only (the warm off-white theme specified above)

- Animations beyond specified: No page transitions, no scroll-triggered animations, no parallax. The only animations are: nav shadow on scroll, card hover effects, mobile menu open/close, and chart render animations.

- Cookie consent banner: Not needed (Plausible Analytics is cookieless)

# 13. Developer Handoff Checklist

Before marking the project as complete, the developer must verify every item below:

## 13.1 Functional Completeness

- All 13 pages render correctly with sample content

- All 23 components in the component library are built and functional

- MDX pipeline processes all three content types with frontmatter validation

- All 6 MDX embed components render within article bodies

- Search works across all content types via Cmd+K overlay and index page filters

- Valuation bar, fund metrics card, and startup metrics card render from frontmatter data

- Model download links work and serve XLSX files

- Table of contents auto-generates and scroll-tracks on article pages

- All index pages filter, sort, and search correctly

- Company profile pages aggregate analyses correctly

## 13.2 Design & Responsiveness

- All CSS custom properties are defined and no hardcoded colors exist in components

- Typography matches spec at all breakpoints

- Mobile hamburger menu works correctly

- All pages are fully responsive at 640px, 768px, 1024px, and 1280px breakpoints

- Financial tables are horizontally scrollable on mobile

- Footer renders correctly in 3-column (desktop) and stacked (mobile) layouts

## 13.3 Performance & Quality

- Lighthouse Performance >95 on homepage and analysis pages

- No TypeScript errors (strict mode)

- No console warnings or errors

- SEO meta tags present on all pages

- JSON-LD structured data on all analysis pages

- WCAG 2.1 AA accessibility compliance

## 13.4 Deployment

- Site live at cofferai.com via Vercel

- HTTPS enforced with valid TLS certificate

- Cloudflare DNS configured with proxy enabled

- Email routing functional (contact@cofferai.com)

- SPF, DKIM, and DMARC DNS records configured

- Plausible Analytics tracking confirmed

- Preview deploys working on pull requests

This document represents the complete specification. If any aspect of the build requires a decision not covered here, the developer should default to the simplest implementation that maintains the institutional, research-publication aesthetic described throughout. No additional features, libraries, or design patterns should be introduced without explicit approval.